## RFP Guidelines and Checklist (3 pages)

Use a Request for Proposals (RFP) to find a consultant to do the work for your community energy plan.  You may want or need a consultant for only certain parts of the process.  Or you may want a consultant to start at the beginning and work to the end of step 4: Write a community energy plan.  Or you may want to hire a consultant to work on community energy planning as part of an integrated community sustainability plan.

Use an RFP to ask for proposals from a variety of consultants.  You need to find the best person for the work and for your community.

An RFP may include the following things:

- General information and instructions

- Terms of Reference

- Criteria to evaluate proposals

- Response guidelines

- Sample contract (optional)

- The general information and instructions section answers questions such as:

- By what date and time is the proposal due?

- Where do people deliver the proposal?

- How must the proposal be delivered?  For example is it okay to fax or email the proposal?  How many copies do you want to receive?

- Who do people contact if they have questions as they prepare a proposal?

- The Terms of Reference section answers questions such as:

- What is the project called?

- Who administers and oversees the project?

- What is the background for the project?

- What exactly do you want the contractor to do?

- What results or products do you expect the contractor to deliver at the end of the contract?

- What budget or other resources do you have for the project?

- What schedule do you expect?  When do you need the project completed?  Do you need certain things on certain dates along the way?

- The section with criteria to evaluate proposals answers questions such as:

- What rating system will you use to evaluate each proposal?

A rating system usually evaluates things such as:

- The experience and training that the consultant and their team have in this area.

- The process and the schedule the consultant proposes to carry out and complete the project

- Examples of past work in this area that the consultant completed successfully.

- Fees and expenses.

- Other things you may want to include.  For example, do you want the rating to include whether or not the consultant lives in your region or the NWT?  Do you want to the rating to include whether or not the consultant will mentor or train local people?

- The response guidelines section answers questions such as:

  - What information do you want the consultant to include in their proposal?  How much detail?  Be precise.

  - How do you want the consultant to organize the information?

This section usually clearly outlines precisely what information the consultant needs to include in each category you use to evaluate proposals.

- The sample contract section is a legal document.  It outlines the terms and conditions of the agreement and answers questions such as:

- Who are the parties to this agreement?

- What services will the contractor deliver?

- What payment will they receive?

- What dates does the contract begin and end?

- Under what terms can either party change or cancel the contract?

- What other terms and conditions affect the agreement?

- What is each party to the agreement responsible for?

- Who signs the agreement on behalf of each party?